|  |  |
| --- | --- |
| **Project Title:**  Commerce Bank | **Project Manager:** Bhavana Goud Ediga |
| **Start Date**: 08/24/2025 | **Project Sponsor**: Commerce Bank |
| **End Date**: 12/12/2025 | **Customer/Client**: Commerce Bank |

|  |
| --- |
| **Purpose(Problem or opportunity):** The main objective of this project is to build a user-friendly digital platform, which is a secure and easy banking website where customers can seamlessly access their accounts, easily make payments, and access support services. |

|  |  |
| --- | --- |
| **Goals:** 1. Enable easy and seamless payments, 2. Provide customers with 24/7 secure access to their accounts. 3. Ensure compliance with Security standards. | **Objectives:**  Deliver features like fund transfers, bill payments, and statements. 2. Develop a cloud-based digital banking application using AWS serverless architecture. |

|  |
| --- |
| **Project Scope:** Design, develop, deploy and maintain a secure digital banking platform with authentication, accounts, payments, profile management, fraud reporting, and customer support executing in AWS serverless infrastructure. |

|  |
| --- |
| **Schedule Information(Major milestones and deliverables):**  10/17/2025- Requirements finalization, Frontend development  11/21/2025- Backend services completed  12/05/2025- Deployment and testing  12/12/2025- Final project closure |

|  |
| --- |
| **Features:**   1. User registration, login, password reset, MFA. 2. Account Overview, transactions, and Statements 3. Bill payments, QR code payments, and receipts 4. Fraud reporting, customer support chatbot, offers & rewards |

|  |  |
| --- | --- |
| **Project Priorities:**  High: Security, Compliance, core features  Medium: UX enhancements, theme customization  Low: rewards& Offers | **Success criteria:**   * Meets security/compliance standards * Zero critical vulnerabilities * <2 sec average response time * Successful CI/CD deployment |

|  |  |
| --- | --- |
| **Constraints:** Use dummy data; no WordPress; Limited time. | **Assumptions:** User have access to internet, User have a correct bank account |

|  |
| --- |
| **Financial Information(Cost estimate and budget information):** None |

|  |
| --- |
| **Risks and Obstacles to success:**   * Security/ Compliance risks * External API integration delays * End-user adoption challenges |
| **Notes:** Project aligns with the client’s digital transformation goals and enhances customer trust. |
| **Signatures:**  Bhavana Goud  Harshitha  Rasagyna  Rohith |